EGN4950C Capstone Project

Sponsor Meeting 2: Meeting Notes

NIWC Pacific / FAU Group 16

April 1, 2026

# Meeting Details

| Date | April 1, 2026 |
| --- | --- |
| Sponsor | Cody Hayashi, NIWC Pacific (H56H0), CIV USN |
| Co-Sponsor | Gina (NIWC Pacific, Operations) |
| Team Present | Kheiven Dhaiti, Riley Roberts, Jorge Sanchez |
| Platform | Microsoft Teams (video call) |
| Project End | May 6, 2026 |

# Problem Context (Sponsor Input)

## Storage and Recording Challenges

- Government CCTV systems are approximately 20 years behind current commercial technology.

- Customers currently require 60 days of recording retention minimum; some require up to 90 days.

- 100+ camera systems are common. Upgrading storage for 24/7 recording at that scale can cost millions of dollars.

- Hard drive costs continue to rise, making storage a growing budget constraint.

- Older cameras lack the resolution to reliably detect motion beyond approximately 4 feet, causing motion-recording systems to miss incidents.

- Because of missed incidents on motion-recording, customers have been forced to switch to 24/7 continuous recording, which compounds the storage problem.

## Operational Challenges

- Visitor Control Centers handle hundreds of people per day. Staff cannot monitor CCTV feeds 24/7.

- When an incident occurs, personnel must manually scrub through hours of footage to find a specific person or event.

- Real example: a suspect was described only as wearing a purple shirt. Investigators had to review all footage for a one-hour window across a high-traffic entry point.

## Technology and Compliance Constraints

- All software must meet government standards and cannot be Chinese-origin (NDAA compliance).

- Hardware is primarily Commercial Off-the-Shelf (COTS) and must be vetted and registered with the government before purchase.

- Government is risk-intolerant. Even a 5% chance of data loss from compression is considered unacceptable. Any compression solution must provably preserve all critical data.

- Funding for government R&D is limited, which delays adoption of newer technologies.

# Sponsor Requirements for the System

## Core Compression Requirements

- 24/7 continuous recording must be supported without excessive storage overhead.

- No data loss: compression must be validated to preserve all footage, especially around incidents.

- Resolution of subjects (people, vehicles) must remain high enough for recognition.

- System must handle 100+ simultaneous camera feeds.

- Output must support at least 60 days of retention within practical storage limits.

## Search and Indexing

- Compressed video must be searchable and indexed with metadata.

- Timestamps must be embedded in all output segments.

- Metadata should support queries such as: find all clips containing a person walking, a vehicle in a specific area, or activity during a specific time window.

- Goal: eliminate manual video scrubbing for incident investigation.

## Object Classification

- Compression should be able to differentiate and tag by subject type:

  - People walking, running, cycling

  - Vehicles (moving vs. parked)

  - People in/around vehicles

- Future scope mentioned: demographic classification (gender, physical description) to support targeted searches.

- Facial recognition capability is a desired future layer. Current commercial tools like BriefCam (tested during COVID) required a pre-imported profile photo and struggled with side-view angles and similar-looking individuals.

## Security and Encryption

- End-to-end encryption is required for video transmitted over a network (camera to recording server).

- Completed reports and exported incident clips should support password-based encryption so only authorized personnel can access them.

- Existing commercial systems already offer this as an add-on feature. Our system should include it by default.

## Usability

- Drag-and-drop interface for importing external video files (e.g., footage from other systems or body cameras).

- Output should not require technical knowledge to use. Format must be viable for deployment on real systems.

- Riley raised the open question of how to package the software for industry deployment. Cody will follow up with Gina on industry-standard distribution formats.

# Demo Feedback (April 1 Demo)

## What Was Shown

- Riley demonstrated Mode 0 (24/7 dual-CRF ROI compression) and Mode 1 (frame gating / motion-only) on two test clips.

- Short clip (22 seconds, cars and a pedestrian): Original = 15 MB. Mode 0 = 10 MB (33% reduction). Mode 1 = 8 MB (47% reduction).

- Longer clip (2 min 10 sec): Original = 132 MB. Mode 0 output = ~50 MB (over 50% compression). Mode 1 reduced to 2 segments instead of 3 by cutting idle time.

- Kheiven explained the dual-CRF approach: foreground ROI encoded at high quality (CRF 18) to preserve subject detail, background encoded aggressively (CRF 40) to save storage.

## Sponsor Reaction

- Cody was positive: "I like the thinking" and "this is an ambitious group."

- He noted the mode system maps well to real operational needs: different levels of alert/compression depending on time of day and camera location (e.g., aggressive compression overnight, full 24/7 during peak hours).

- He confirmed the parking lot footage was a realistic test case, referencing a real incident where a reversing vehicle hit a pedestrian and the camera missed it.

- He acknowledged the warmup phase limitation (2-4 seconds of footage lost at start) is acceptable for live camera feeds but noted it as a known tradeoff.

# Compression Mode Roadmap (Discussed in Meeting)

| Mode | Name | Description |
| --- | --- | --- |
| Mode 0 | 24/7 Continuous | All frames encoded with dual-CRF ROI (foreground CRF 18, background CRF 40). Implemented and demoed. |
| Mode 1 | Frame Gating | Only frames with detected foreground activity are kept. Idle time is discarded. Output segments are shorter. Implemented and demoed. |
| Mode 2 | Background Keyframe + Patch | One background frame stored before motion starts. Only moving object pixels (padded bounding box) are saved per frame. Background is reconstructed. Best for low-traffic scenes. Planned. |
| Mode 3 | Object Only / Forensic | No background saved. Only a padded crop around the detected subject is stored. Maximum data density, minimum storage. Use case: forensic review, facial recognition pipeline. Planned. |

# Action Items and Next Steps

## Team

- Riley: Implement Modes 2 and 3 as described above.

- Riley: Add a demo/concat mode that stitches all output segments into one file for presentation purposes.

- Team: Explore alternative and AI-based compression algorithms. Cody suggested subgroups could each specialize in a different method for comparison at weekly meetings.

- Team: Schedule an internal huddle to sync up members who could not attend this meeting (Ashleyn, Victor).

- Kheiven: Distribute these notes via MS Teams to the full team.

## Sponsor (Cody / Gina)

- Follow up on industry-standard deployment and distribution format for the software (packaging for use on real CCTV systems).

## Open Questions

- How do we validate that no critical data is lost during compression? What is the benchmark methodology? (Cody flagged this as a key Capstone goal.)

- What is the best packaging format for government deployment given COTS constraints and NDAA compliance requirements?

- How should facial recognition be layered onto the compression pipeline without relying on non-vetted or foreign-origin software?

Notes compiled by Kheiven Dhaiti (Blood-Dawn), EGN4950C Group 16

Next meeting: Week of April 8, 2026