EGN4950C — Senior Design

Weekly Meeting Summary

Group number: Group 9 (Video Compression)

Project title: Open Source Selective Video Compression for Static Surveillance Cameras

Meeting date & time: Monday, March 23, 2026 at 3:00 PM (EST)

Meeting format: MS Teams  (combined team meeting + sponsor kickoff)

Meeting location / link: MS Teams channel (FAU credentials)

Attendees

| Name | Major | Present? |
| --- | --- | --- |
| Kheiven D'Haiti | CS, AI Minor | Yes |
| Riley Roberts | CS | Yes |
| Victor De Souza Teixeira | CS, Cybersecurity | Yes (phone) |
| Jorge Sanchez | CS | No |
| Ashleyn Montano | CS | No |
| Cody Hayashi (Sponsor) | NIWC Pacific | Yes |
| Gina / Jinel Wang Kung (Sponsor) | NIWC Pacific | Co-mentor (not present) |

Meeting Agenda

Topics the team planned to discuss before the meeting started.

Sponsor introductions and project overview

Confirm project scope: camera type, target objects, and storage constraints

Clarify open source and codec requirements for the deliverable

Discuss compression approach and baseline target (6x data reduction)

Explore AI upscaling and encryption as potential scope additions

Review ROADMAP.md milestones and confirm Milestone 1 target of March 31

Assign remaining Milestone 1 tasks to team members

Meeting Summary

The team held its kickoff meeting with sponsor Cody Hayashi from NIWC Pacific, Hawaii. Cody co-mentors with Gina (Jinel Wang Kung), who manages commercial surveillance systems on Navy bases. The meeting was conducted via MS Teams and served as the first direct communication between the team and the sponsor.

The core problem statement was confirmed: Navy base cameras overwrite footage after approximately one week due to storage constraints. The system must intelligently compress footage by retaining foreground objects of interest (people and vehicles) at high quality while aggressively compressing static background pixels. The project scope is limited to land-based static cameras at base entry points. PTZ cameras, port cameras, and water-side cameras are explicitly out of scope.

Sponsor feedback and direction: Cody confirmed the baseline target is 6x data reduction, matching the result of his prior YOLO-based frame-drop experiment on a walkway camera. All code and codecs must be open source and royalty-free, with a public GitHub repository as the primary deliverable. Cody expressed interest in AI upscaling for low-quality footage, acknowledging the hallucination risk for fine details such as license plates. Encryption of compressed video segments was noted as a potential stretch goal given Victor's cybersecurity background. The sponsor asked for weekly informal meetings with slide or video demos of progress. Cody also mentioned he will share a link to the NIWC internship program with the team.

Action Items

Every task assigned at this meeting. Each item has one owner and a due date.

| Action item | Assigned to | Due date |
| --- | --- | --- |
| Complete background subtraction parameter tuning and unit tests (Section 1.1) | Kheiven | Mar 29 |
| Complete ROI encoding pipeline and integration tests (Section 1.2) | Jorge | Mar 29 |
| Complete metadata database and pipeline integration (Section 1.4) | Ashleyn | Mar 28 |
| Implement metrics (PSNR, SSIM, compression ratio) and benchmark notebook (1.3) | Victor | Mar 30 |
| Review ROADMAP.md and confirm task ownership for Milestone 1 | All | Mar 24 |
| Create Planner buckets with tasks and due dates through April 27 | Kheiven | Mar 30 |
| Upload meeting summary to Teams > Files > Weekly Meeting Reports | Kheiven | Mar 30 |
| Submit Progress Report 1 to Canvas | All | Mar 30 |

Next Meeting

Proposed date & time: Weekly cadence starting week of March 30, 2026 (time TBD with sponsor)

Format: MS Teams  (informal, slide or video demo format per sponsor preference)

Agenda items to carry forward: Milestone 1 sign-off demo (pipeline running on test clip); compression ratio and PSNR results presentation; task assignments for Milestone 2 (enhancement module, algorithm comparison, stress test)

Additional Notes

Sponsor timezone: Cody Hayashi is based in Hawaii (HST, 6 hours behind EST). Schedule meetings accordingly.

Internship: Cody will share a link to the NIWC Pacific internship program with the team.

Absent members: Jorge Sanchez and Ashleyn Montano were not present at this meeting. Meeting notes should be shared with them via the Teams channel.

Sponsor contact: Cody Hayashi, NIWC Pacific. Co-mentor: Gina (Jinel Wang Kung), manages commercial surveillance systems on Navy bases.

EGN4950C  |  Meeting Summary  |  March 23, 2026  |  Save to Teams > Files > Weekly Meeting Reports